# KARUNIA ROHANI — FULL MODULE UPGRADE PLAN

Prepared by: Yada | Date: 30 April 2026 | Status: AWAITING GO

## 1. Overview

Complete rebuild of the Spiritual Gifts (Karunia Rohani) module. Source: MODULE - Karunia Rohani.docx. This is a DISC/MBTI-level upgrade. All content trilingual (EN/ID/NL).

## 2. Current State — What Exists

19 gifts with full EN/ID/NL descriptions (melayani, murah_hati, etc.) — KEEP

76 quiz questions with EN/ID/NL text — KEEP, upgrade scale to 1–5

Basic quiz (paginated, no landing page) — REBUILD

Results: top 3 gifts only — EXTEND

Double language toggle (custom + site toggle) — FIX

Dashboard tile: plain text — UPGRADE

## 3. Changes & New Sections

### 3a. Fix — Language Toggle

Remove the inline KaruniaLangToggle component. Use the standard site LangToggle. One toggle, consistent position.

### 3b. New — Gift Category System

The 19 gifts are organised into 4 pastoral categories, each with its own colour:

Serving Gifts (warm rose): Service, Mercy, Hospitality, Giving

Speaking Gifts (deep blue): Teaching, Exhortation, Wisdom, Knowledge

Manifestation Gifts (warm gold): Tongues, Healing, Miracles, Prophecy, Interpretation of Tongues, Faith

Leading Gifts (royal purple): Apostleship, Evangelism, Shepherding, Leadership, Administration

This colour system is consistent across landing page, quiz, results, dashboard tile, and all gift pages.

### 3c. New — Landing Page (idle state)

Replaces the current inline quiz. Users see the landing page first, then click 'Start Assessment'.

Sections on the landing page:

Section 1: Hero — full-width image (4-panel editorial illustration) + headline + brief intro

Section 2: About Spiritual Gifts — 4 flip cards (one per topic from the companion piece), with 4-segment ring visual alongside

Section 3: Theological Caveat — amber highlighted box. Non-negotiable. Explains cessationist/continuationist diversity without taking sides.

Section 4: Start Assessment CTA — large navy button

### 3d. Upgraded — Quiz (active state)

Scale: 1–5 Likert (Strongly Disagree / Disagree / Neutral / Agree / Strongly Agree). Replaces current 1–4 scale.

76 questions, 10 per page (8 pages). Progress bar at top. Same logic, new scoring max: 20 per gift.

Quiz runs in a full-screen separate state — same pattern as DISC and MBTI.

Ratinglabels (EN): Strongly disagree | Disagree | Neutral | Agree | Strongly agree

Ratinglabels (ID): Sangat tidak setuju | Tidak setuju | Netral | Setuju | Sangat setuju

Ratinglabels (NL): Helemaal niet mee eens | Niet mee eens | Neutraal | Mee eens | Helemaal mee eens

### 3e. Upgraded — Results Page (done state)

On submit, results page shows:

Top 3 gifts — large, prominently coloured by category, with full name + short description

4-segment ring chart — SVG showing user's score distribution across the four categories (proportional fill)

Full 19-gift profile — tab-navigated by category (Serving / Speaking / Manifestation / Leading). Each tab shows gifts sorted by score. Each gift card shows score bar + description.

Biblical Anchors section — 4 cards, one per category: Tabitha (Serving), Apollos (Speaking), Philip (Manifestation), Nehemiah (Leading). Text from document.

Cross-Cultural Scenarios — 3 scenario cards with branching situations and takeaways (text from document)

Save to dashboard CTA + retake button

### 3f. Upgraded — Dashboard Tile

Current tile shows plain text (top gift name). Upgrade to:

Mini 4-segment ring SVG (same as results page but small, filled proportionally by category scores)

Top gift name below the ring, in category colour

Language-sensitive (ring labels translate)

## 4. Image Requirements (PIXEL — 5 Images via IDEOGRAM)

### 4a. Hero Image (16:9)

Four-panel editorial flat-vector illustration. Diverse cross-cultural Christian leaders, each operating in a different gift area:

Panel 1: Filipino woman teaching a small group with open Bible (Speaking)

Panel 2: African man praying with hand on a grieving person's shoulder (Serving/Manifestation)

Panel 3: Indonesian woman setting a welcoming table for guests (Serving)

Panel 4: Korean man at a planning session pointing to a strategic map (Leading)

Same warm natural lighting, navy + amber palette. Composition: one body, many gifts. 16:9 web hero.

### 4b. Serving Gifts Emblem (square)

Two open hands holding a small loaf of bread. Warm rose tones. Flat-vector editorial style. Clean line weight.

### 4c. Speaking Gifts Emblem (square)

Open book with small flame above it. Deep blue tones. Flat-vector editorial style.

### 4d. Manifestation Gifts Emblem (square)

Stylised dove descending toward outstretched hands. Warm gold tones. Flat-vector editorial style.

### 4e. Leading Gifts Emblem (square)

Shepherd's staff crossed with an architect's plan/blueprint. Royal purple tones. Flat-vector editorial style.

## 5. Content Requirements (CLEO — trilingual EN/ID/NL)

4 flip card texts (one per sub-section of the companion piece from the document)

Biblical anchor reflections — 4 figures: Tabitha, Apollos, Philip, Nehemiah (text in document, needs ID and NL translation)

3 cross-cultural scenario cards with outcomes (text in document, needs ID and NL translation)

Theological caveat text (from document, needs ID and NL translation)

Category names in all 3 languages: Serving/Speaking/Manifestation/Leading

## 6. Team Dispatch

EDEN — Review theological framing and caveat language. Confirm the module treats cessationist/continuationist diversity fairly.

CLEO — Write all new content: flip cards, biblical anchors, scenarios, caveat — trilingual

BEAU — Confirm category colour system (rose/blue/gold/purple). Specify exact oklch values. Review ring design.

PIXEL — Generate all 5 IDEOGRAM images per spec above

THEO — Full code rewrite of KaruniaClient.tsx + dashboard tile update

## 7. Execution Phases (after go)

Phase 1 (parallel): PIXEL generates images. CLEO writes trilingual content. EDEN reviews theology. BEAU confirms colours.

Phase 2: THEO builds full module + dashboard tile. Uses all Phase 1 outputs.

Phase 3: Review, test, deploy.

## 8. What Does NOT Change

The 19 gift descriptions, real-life examples, and long descriptions (all EN/ID/NL already complete)

The 76 quiz questions (all EN/ID/NL already complete)

The saveKaruniaResult server action (no DB schema change needed)

The routing/page structure

# Awaiting: GO / GO WITH CHANGES / NO